|  |
| --- |
| **PRCO304: Highlight Report** |
| **Name:** Joseph Kellaway |
| **Date:** 08/03/2018 |
| **Review of work undertaken**   * Added table descriptions to normalisation and uploaded. * Write up MoSCoW method for project and uploaded. * Various bug fixes/logic improvements for price harvester. * Sandbox/spoof trading implementation to test GOFAI algorithms. * Fix more bugs uncovered by spoof trading.   This week 32 hours have been spent working on the project. |
| **Plan of work for the next week**   * Compare GOFAI algorithms and select best performing algorithm over extended period of time. * Develop neural network implementation. |
| **Date(s) of supervisory meeting(s) since last Highlight**   * No meetings – exchanged emails throughout week |
| **Brief notes from supervisory meeting(s) since last Highlight**   * Do user case diagrams or user requirements based on MoSCoW (or any other) method. * Upload normalisation & table description. * Consider using Google Trends or Google Finance Client with the project to monitor the market |