|  |
| --- |
| **PRCO304: Highlight Report** |
| **Name:** Joseph Kellaway |
| **Date:** 15/03/2018 |
| **Review of work undertaken**   * Prepare for demo with Marco. * Build and integrate GUI to display functionality. * Rework price collector to single thread due to concurrency issue discovered testing GOFAI algorithms.   This week 33 hours have been spent working on the project. |
| **Plan of work for the next week**   * Implement trading restrictions and issuing trade orders to GDAX endpoint. * OR (pending demo with Marco) * Implement neural network trading predictions. |
| **Date(s) of supervisory meeting(s) since last Highlight**   * 09/03/2018 – 15:30 |
| **Brief notes from supervisory meeting(s) since last Highlight**   * Work towards getting current program in a position to demo it to Marco next Friday. |