|  |
| --- |
| **PRCO304: Highlight Report** |
| **Name:** Joseph Kellaway |
| **Date:** 22/03/2018 |
| **Review of work undertaken**   * Connection issues fixed. * Completion of benchmarking process. * Integrate benchmarking process into GUI. * Implement spoof trading – both backend logic and GUI. * Various bug fixes.   This week 32 hours have been spent working on the project. |
| **Plan of work for the next week**   * Implement trading restrictions and issuing trade orders to GDAX endpoint. * OR (pending demo with Marco) * Implement neural network trading predictions. |
| **Date(s) of supervisory meeting(s) since last Highlight**   * 16/03/2018 – 15:30 |
| **Brief notes from supervisory meeting(s) since last Highlight**   * Fix connection issues. Continue working on GOFAI trading mode – do not touch neural network until project cycle complete without it. |