|  |
| --- |
| **PRCO304: Highlight Report** |
| **Name:** Joseph Kellaway |
| **Date:** 15/02/2018 |
| **Review of work undertaken**   * Draw up UML, ERD & architecture diagram using Lucidchart. * Bug fixes for known/discovered issues with data harvester. * JUnit testing for data harvester (including models etc.). Bug fixes uncovered by JUnit testing. * Research into static (GOFAI) stock/cryptocurrency prediction techniques. * Design and implementation of GOFAI prediction algorithm.   This week 36 hours have been spent working on the project. |
| **Plan of work for the next week**   * JUnit test GOFAI algorithm and calculate accuracy. * Integrate selected GOFAI algorithm into (sandbox/spoofed) automated trading, JUnit test. |
| **Date(s) of supervisory meeting(s) since last Highlight**   * No meetings – exchanged emails throughout week |
| **Brief notes from supervisory meeting(s) since last Highlight**   * Upload ERD and system architecture diagrams (completed) |

**Notes**

* *Please do not delete rows from the table*
* *Suggested length: Maximum half page; writing a Highlight should only take about 10 minutes*
* *Please upload Highlight Reports to the SPMS the day before your supervisory meeting*
* *The Review should include: review of work undertaken (and comparison with work planned) since the last Highlight, including details of any products/deliverables. Identification of any issues/risks of concern that have arisen since the last Highlight, and any previous issues/risks that are still a concern. Please give consideration to whether – or not – you have spent the necessary 30 hours on the project in the last week.*